# Project scope template

Replace the bracketed prompts with project details. Confirm deliverables, inputs and review boundaries together before starting work.

Project  [Name]     Client and main contact  [Name]

Date and version  [Date / reference]

## Purpose

[Situation addressed, who will use the work and how they will use it.]

## Deliverables

[Each item, quantity, file format and what complete means.]

## Inputs and dependencies

[Required input, owner and expected date. Identify work that depends on it.]

## Included work

[Activities covered by the agreed deliverables.]

## Excluded work

[Related activities or outputs outside this project.]

## Review and approval

[Feedback owner, final approver, review stages, revision boundary and how new requests are assessed.]

## Timing

[Proposed stages, dependencies and how delays will be communicated.]

## Handoff

[Files, access or instructions, recipient, completion check and support after handoff.]

## Open questions

[Decisions still needed before work begins.]

AI-assisted educational template. Adapt it to your project and confirm any separate commercial terms.

# Filled project scope example

Illustrative example. This fictional service guide project shows how to complete the template. It is not a customer case or a delivery commitment.

Project  One-page service guide     Client  Example studio

Date and version  Example v1

## Purpose

Help prospective clients understand one clearly bounded service and the information needed to enquire.

## Deliverables

A one-page PDF service guide and an editable document source. Complete when service facts match approved inputs and both files open correctly.

## Inputs and dependencies

The client supplies final service details, a logo and colours before drafting. Confirm the input dates and one final approver.

## Included work

Clarification, writing, one-page layout, internal checking and one agreed review round.

## Excluded work

Website development, advertising, extra pages and promised enquiries.

## Review and approval

One named approver sends consolidated feedback. The proposed review round covers changes within the agreed guide. Assess new deliverables separately before starting them.

## Timing

Agree stages after inputs and reviewer availability are confirmed. Communicate delayed inputs and revise affected dates before promising handoff.

## Handoff

Send the PDF and editable source to the agreed recipient. Check access and final wording. Confirm any support after handoff separately.

## Open questions

Who approves the guide? When will final inputs arrive? Is any specialist review required?

Adapted from the SoloHatch project scope guide. The example is illustrative.